## Slide 1: Introduction to Agile & Scrum
Shirel Ben Ibgui
26/01/2025

## Slide 2: What is Agile?
Agile is a a set of principles for software development that emphasizes flexibility, collaboration, and customer-centric development.
It focuses on delivering value through iterative cycles of development, allowing teams to respond to changing requirements throughout the development process.

## Slide 3: Advantages of Agile approach
Flexibility: Agile allows rapid adjustments to changing requirements or new information, making it adaptable to unpredictable environments.
Improved Collaboration: Regular communication between stakeholders, developers and users ensures alignment and quick decision-making.
Faster Delivery: With iterative cycles (sprints), Agile enables teams to deliver functional pieces of the product early and often.
Customer Focus: Agile emphasizes continuous feedback from customers to ensure the product answers their needs.

## Slide 4: What is Scrum?
Scrum is an Agile framework that promotes team collaboration to achieve goals in time-boxed iterations called sprints. Each sprint duration is around two weeks. The team tracks progress through daily stand-up meetings (called daily scrums) lasting 15 minutes, where they align on tasks, identify blockers, and review progress.
Scrum helps teams deliver value incrementally, with a focus on regular feedback and continuous improvement.

## Slide 5: Relationship between Agile and Scrum
Agile is the overarching philosophy or mindset that guides development.
Scrum is a specific implementation of Agile principles.
While Agile provides the "why" and "what“, Scrum defines the "how" for organizing and executing work.

## Slide 6: Key Features of scrum
Defined roles and responsibilities.
Clear structure for meetings and progress tracking.
Focus on continuous delivery of functional product increments.

## Slide 7: Roles in Scrum
1. Product Owner:
Defines and prioritizes the product backlog(explanation in next lide).
Represents the customer’s interests and ensures the team delivers value.
2. Scrum Master:
Facilitates the Scrum process and removes blockers.
Coaches the team on Agile principles and ensures smooth execution of sprints.
3. Development Team:
Members responsible for delivering the sprint goals.
Works collaboratively to create the product increment.

## Slide 8: What is a backlog?
The Backlog is a prioritized list of tasks or features that need to be worked on within a project. There are typically two types of backlogs in Scrum:
Product Backlog:
  A dynamic, evolving list of all the features, enhancements, bug fixes, and technical work needed for the product.
  Managed by the Product Owner, who prioritizes items based on business value and customer needs.
Sprint Backlog:
  A subset of the product backlog selected for completion during the current sprint.
  Managed by the Development Team, it includes tasks and user stories to be completed in the sprint.
The backlog helps teams stay focused on high-priority work and ensures that progress aligns with customer needs and business goals.

## Slide 9: Ceremonies in Scrum
Sprint Planning:
  Sets the sprint’s goals and defines tasks from the backlog to be completed.
Daily Scrum (Standup):
  A 15-minute meeting to align on progress, discuss challenges, and plan the day.
Sprint Review:
  Demonstrates the completed work to stakeholders for feedback.
Sprint Retrospective:
  Reflects on the sprint to identify what went well, what didn’t, and areas for improvement.

## Slide 10: Key Tools in Scrum
Backlog: A prioritized list of tasks and features, divided into the Product Backlog (for the entire project) and Sprint Backlog (for the current sprint).
Kanban: A visual tool for managing work by tracking tasks through various stages (To Do, In Progress, Done). It helps visualize the flow of work and optimize team capacity.
Burn Down Chart: A graphical representation showing the remaining work in a sprint over time. It helps teams track progress and identify potential issues before the sprint ends.